# Merkato — Test Coverage Plan (with Coverage Priorities)

# Objectives (MVP coverage targets)

Global: ≥60% statements, ≥45% branches, ≥55% functions, ≥60% lines.

Critical surfaces (auth, payments, orders, admin): ≥80% statements, ≥60% branches.

Stability: No dangling async work; DB/server/timers closed after tests.

# Coverage Priorities

| Area | Current Signal (approx) | Risk | Target | What to Add (Minimal High-ROI) |
| --- | --- | --- | --- | --- |
| paymentsRoutes.js | 0% everything | 🔴🔴🔴 | 80/60 | Create payment session/intent; webhook valid+invalid signature; idempotency; gateway error mapping |
| adminOrders.js / adminRoutes.js | 17–19% lines | 🔴🔴 | 75/55 | RBAC (403), list/filter/paginate, export/download, error paths |
| authMiddleware.js | ~63/48/62/61 | 🟠 | 85/70 | No/malformed/expired token (401), wrong role (403), success (200) with req.user |
| orderRoutes.js | ~53/48/59/56 | 🟠 | 80/60 | Create→accept→fulfill→ship; unauthorized vendor; invalid input; refund branch |
| emailInvoiceRoutes.js | ~26% lines | 🟠 | 70/50 | Valid send; missing invoice (404); provider failure (5xx); retry/fallback |
| uploadRoutes.js | ~55/47/42/55 | 🟡 | 75/60 | Valid upload; bad mime/oversize; storage error (5xx) |
| taskRunner.js / codexAgent.js | 14% / 12% stmts | 🟠 | 65/50 | Fake timers; retry/backoff; error propagation; cancellation/cleanup |
| server.js | 75/52/31/78 | 🟡 | 85/70 | /health 200; 404; error handler; DB-connect failure branch |

# Execution Notes (Developer Brief)

- Local dev: Attach Mode + Ephemeral DB per run; deterministic seed before tests; optional cleanup after.

- CI: Ubuntu runner with Mongo service; ephemeral DB name per job; seed at start; upload logs/artifacts on failure.

- Staging: Deployed app; E2E targets ephemeral staging DB/schema to avoid data pollution.

- Production: No write-E2E; synthetic/health probes only; migrations via CI.

# Milestones (2–3 weeks)

Week 1 – Stabilize & Pay/Auth: Fix async leaks; add Payments + Auth tests; target ~55/40/50/55 global.

Week 2 – Orders & Admin: Add Order + Admin tests; target ~60/45/55/60 global.

Week 3 – Email/Upload/Utils: Add Email, Upload, Task runner/Agent tests with fake timers; raise branch thresholds.